## Slide 1: Why Software Engineering?
To work together, the software engineers must overcome three challenges, among others:
Communication
Coordination
Conceptualization
Solution:
Processes and methodologies for analysis and design
UML for communication and coordination
Tools that automate or support methodology steps.

## Slide 2: Software Life Cycle Activities
Software processes and methodologies consist of life cycle activities:
Cost
Software Development Process
Software Quality Assurance
Software Project Management
Time to Market
Quality
Productivity

## Slide 3: Life Cycle Activities
Software engineering consists of three tracks of interacting life cycle activities:
  software development process
  software quality assurance, and
  software project management

## Slide 4: Software Process
Coherent sets of activities for specifying, designing, implementing and testing software systems
A structured set of activities required to develop a software system
A software process model is an abstract representation of a process. It presents a description of a process from some particular perspective

## Slide 5: Software Process Models
Software process models are general approaches for organizing a project into activities
  Help the project manager and his or her team to decide:
    What work should be done
    In what sequence to perform the work
  The models should be seen as aids to thinking, not rigid prescriptions of the way to do things
  Each project ends up with its own unique plan

## Slide 6: Build and Fix

## Slide 7: Build and Fix
Totally unsatisfying approach for any project of reasonable size.
Cost is higher for larger projects.
Product will not be delivered on time most of the times.
No documentation is produced.
Maintenance can be extremely difficult without specification and design document.
Can be useful for small projects (reduced management overhead)

## Slide 8: Life Cycle Models
Waterfall model
Prototyping models
  Rapid prototyping
  Incremental prototyping
  Evolutionary prototyping
  Spiral model

## Slide 9: Waterfall model
Water flow through a set of trays
Each tray is filled before water flows to the next tray
Water does not flow upwards until it is pumped
Work flow through a series of stages (phases)
Each phase is completed before moving to next phase
Previous phase is not visited again unless there is an error found in the current phase

## Slide 10: Waterfall model (continued)
There are several variations to this model

## Slide 11: The waterfall model

## Slide 12: Waterfall Model (continued)
Advantages
  Linear model; simple and easy to follow
  Feedback from each phase to earlier phases
  Separate and distinct phases of specification and development
  Enforced disciplined approach
  The documents are essential tools for maintaining the product. Every change has to be reflected in the relevant documentation.
  Every phase has to be approved by the SQA group.
  Provides a good approach when the requirements are well understood.

## Slide 13: Waterfall Model (continued)
Disadvantages
  Not easy to use for wicked (not-well-understood) problems
  “All requirements must be well understood and frozen before development starts” is unrealistic
    Requirements evolve as development continues
  Difficult to estimate all the resources accurately
  Specific properties of the application domain are not considered
  The specification only exists on paper and the client not necessarily fully understands what the final product will look like.
  Only applicable, if a good specification document can be created.
  Full specifications are not necessarily known or identifiable at the beginning  Unrealistic for most large scale projects

## Slide 14: Prototyping Models
Prototyping is essential for parts of the system such as the user interface which cannot be effectively pre-specified. Users must be involved in prototype evaluation
Repeated processes
In each iteration
  Add a subset (possibly small subset) of requirements
    Correspond to most important functionalities that were not yet implemented
  Analyze the requirements, design, implement, test (by developer), check with customer
  requires customer’s approval before moving to the next iteration
Repeat until the product is done

## Slide 15: Advantages of prototyping models
Most important functionalities are considered as and when they arrive
Consistency between requirements is checked in each iteration
Customers feel the progress of the development process
Developer can use the prototype in any iteration as a source for winning customer contracts
  Used for bidding government contracts

## Slide 16: Challenges posed by prototyping models
Identifying the most important subset of requirements at any stage is a tedious task
Establishing consistency in each iteration is a repetitive work, particularly when new subset of requirements bear no relationships with the existing ones
  Moreover, it is a tedious and time consuming work
Project deadline cannot be estimated
  No visible end to the set of iterations
  Poses “maintenance” problems

## Slide 17: Rapid Prototyping model
Initial:
  A “quick and dirty” prototype is developed that implements the most important subset of requirements
  “quick” because it is developed faster
  “dirty” because development process does not follow any standard or disciplined approach
  Get the approval of the customer
Follow-up:
  After customer’s approval, discard the prototype
  Start the project again from scratch; may use any model
  Use the knowledge and expertise gained in developing the prototype
Also called “throw-away prototype”

## Slide 18: Rapid prototyping model (continued)
Advantages – same as “prototyping models”
Disadvantages
  Time and resources spent on prototype become a waste
  Final product may not resemble the initial prototype
    Developer might have overlooked some features while developing the “quick and dirty” prototype
    May lead to customer dissatisfaction

## Slide 19: Incremental Prototyping model
Initial: Same as “rapid prototyping model”
Follow-up:
  Developer uses the initial model as the base, and keeps adding more functionalities
  Implementation of the new subset of functionalities must be checked and approved by the customer before adding the next subset
  Developer may use any model to implement the new subset of functionalities
  Also called “staircase model”

## Slide 20: Incremental prototyping model (continued)
Advantages
  Same as “advantages of prototyping models” in general (see previous slides).
Disadvantages
  Time consuming
  Too much customer interaction; certain design decisions taken by the developer may not be approved by the customer
  No visible end to the finished product
  Can easily degenerate into the build and fix approach

## Slide 21: Evolutionary prototyping model
“Initial” and “Follow-up” stages are similar to those of “incremental prototyping”.
Major difference
  Customer interaction is reduced
  Customer interact only when significant changes are made to the product
    Who decides on the “significance” of changes?

## Slide 22: Spiral Model
An evolutionary version of incremental prototyping, developed by Boehm in 1988.
Each iteration of the prototype is represented as a cycle in a spiral.
Each iteration of the spiral adds more functionalities, BUT..
  in each iteration, a set of risks in carrying out that iteration is identified at the beginning of the iteration and the product is checked for risk-free at the end of the iteration

## Slide 23: Spiral Model (continued)
© Boehm, 1988

## Slide 24: The spiral model

## Slide 25: The spiral model
It explicitly embraces prototyping and an iterative approach to software development
  Start by developing a small prototype
  Followed by a mini-waterfall process, primarily to gather requirements
  Then, the first prototype is reviewed
  In subsequent loops, the project team performs further requirements, design, implementation and review
  The first thing to do before embarking on each new loop is risk analysis
  Maintenance is simply a type of on-going development

## Slide 26: Spiral model (continued)
Accommodates all features of “incremental” and “evolutionary” prototyping models
Advantages
  Focuses on “risks” early in development
  More or less guarantees a better product (correct and consistent)
  Accommodates changes in requirements during product development
  Provides a mechanism for incorporating software quality objectives into product development
    Spiral model targets testing by treating it as a risk, which has to be addressed.
  Emphasis on alternatives and constraints => supports the reuse of existing solutions

## Slide 27: Spiral Model
Disadvantages
  Best used for internal projects (inside a company) – termination of a project causes just a reassignment of the staff.
  In case of contract software development, all risk analysis must be performed by both client and developers before the contract is signed and not as in the spiral model.
  Spiral model is risk driven. Therefore it requires knowledgeable staff.
  Suitable for only large scale software development. Does not make sense if the cost of risk analysis is a major part of the overall project cost.

## Slide 28: Spiral model (continued)
Risk Management
  Risk identification
    Consider all sorts of “what if …”
    Prioritize/rank risks
  Risk analysis
    Identify methods, techniques and schedules to evaluate risks during product development in that iteration
  Risk control
    Evaluate risks during product development and document the results
    Plan the next iteration such that the same set of risks do not arise again

## Slide 29: Spiral model (continued)
Some risk items listed in literature
  Change in requirements
  Change in external resources (e.g., databases)
  Change in staff/personnel
  Budget overrun
  Resource reallocation
  Equipment failure
  Change in business policies
  Deviation from expected performance

## Slide 30: Key Points
Lifecycle models are almost never used as-is.
The lifecycle model used should be adapted to the current situation.
Different projects require different models.
The waterfall model is generic but almost never used as is.
A prototype can be used to give end-users a concrete impression of the system’s capabilities
Prototyping is becoming increasingly used for system development where rapid development is essential
Throw-away prototyping is used to understand the system requirements
In evolutionary prototyping, the system is developed by evolving an initial version to the final version
Incremental models are heavily used, but dangerous to use.

## Slide 31: Synchronize and Stabilize Model
Used by Microsoft (introduced in 1997).
The work is divided in 2 or 3 builds. The first build consists of the most critical features, the second build with next critical ones, etc.
Each build is carried out by a number of small teams working in parallel.
At the end of each day, all the teams synchronize; i.e. they put the partially completed components together and test and debug the resulting product.
Stabilization is performed at the end of each of the builds.

## Slide 32: Synchronize and Stabilize Model
Advantages
  Repeated synchronization ensures that the various components always work together.
  Regular execution of the partial product allows developers to get a insight in the operations of the product and modify the requirements as necessary during the course of a build.

## Slide 33: The Rational Unified process
This is the most widely known methodology that embraces UML
  Designed to be adaptable
  Suggests a process framework
  Adapts to the project needs
  Use-case-driven development
  Architecture-centric process

## Slide 34: Rational Unified Process (RUP)

## Slide 35: Rational Unified Process (RUP)
Inception consists of the first 1-2 iterations. It produces a simplified use case model, a tentative architecture, and a project plan.
Elaboration consists of the next N iterations. It produces the architectural design and implements the most critical use cases.
Construction, during which remaining use cases are iteratively implemented and integrated into the system.
Transition, during which the system is deployed, users are trained, and defects are corrected.

## Slide 36: Agile Process
Emphasize teamwork, joint application development with the users, design for change, and rapid development and frequent delivery of small increments in short iterations.
  A light-weight methodology
  Minimize initial planning

## Slide 37: Agile Process Models
phases in an iteration
Iterations

## Slide 38: Some Well-Known Agile Methods
Scrum
Extreme Programming (XP)

## Slide 39: Scrum
Unique key features:
  include Scrum Master, Product Owner, and Team roles
  15 minute daily status meeting to improve communication
  team retrospect to improve process
Notes: Scrum Master, who maintains the processes and is the supervisor of a scrum team
Product Owner who represents the stakeholders and the business
Team Member A team member is a basic member who works for the completion of a
product
a product backlog, which is a prioritized list of the functionality to be developed in a product or service

## Slide 40: Scrum Lifecycle Activities
Release planning meeting
  identify and prioritize requirements, called product backlog
  identify top priority requirements to be delivered within an increment, called a sprint
  identify sprint development activities
Sprint iteration
  sprint planning meeting to determine what and how to build next
  daily Scrum meeting to exchange status
Sprint review meeting
  increment demo
  team retrospection
Deployment

## Slide 41: Scrum Process
2-4 Weeks
Sprint Backlog
Sprint Planning
Daily Scrum Meeting
Sprint Retrospection
Potentially Shippable Product Increment
Product Backlog
Release Planning
Notes: a product backlog, which is a prioritized list of the functionality to be developed in a product or service

## Slide 42: Extreme Programming (XP)
Unique Key Features:
  All stakeholders work closely together
  User stories are written instead of requirement document
  There must be a series of small and frequent releases (1 to 3 weeks)
  The project variable are: scope, resources and time (and quality)
  Test cases are written before the software is developed
  A large amount of refactoring is encouraged
  Pair programming is recommended

## Slide 43: User Story
A good user story is
  Independent
  Negotiable
  Valuable to users or customers
  Small
  Estimable
  Testable

## Slide 44: User Story
As a _____, I want __________, so that ______
As an administrator, I want to be able to create user accounts, so that I can grant users access to the system

## Slide 45: Agile vs. Plan-driven
Agile development values individuals and interactions over processes and tools
Agile methods work well for small to medium-size projects
Plan-driven approach: large, complex systems
Both approaches are needed

## Slide 46: The Methodology Presented in the textbook
It is designed for beginners as well as seasoned developers.
It is aimed at educating software architects and systems analysts.
It can be applied to agile as well as plan-driven projects. It has been applied to sponsored as well as industrial projects.

## Slide 47: Methodology Overview – Planning Phase
Deriving Use Cases
from Requirements
Allocating Use Cases &
to Iterations
Acquiring Requirements & Domain Modeling
Business goals & needs
Current situation
Requirements
Abstract & high level use cases, use case diagrams
Use case-iteration allocation matrix
Producing an
Architecture Design
Software architecture

## Slide 48: Methodology Overview – Iterative Phase
Accommodating
Requirements Change
Deriving Design Class Diagram
Actor-System Interaction Modeling & UI Design
Domain Modeling
Behavioral Design
TDD, Integration, & Deployment
Iteration use cases
Domain model
Expanded use cases & UI design
Behavior diagrams
Design class diagram
Domain model
Use case-iteration allocation matrix
Software architecture

## Slide 49: Class Exercise
ATM system
  State two functional requirements for an ATM system
  Derive use cases from these requirements
  Write user stories from these requirements

## Slide 50: Class Exercise
Your course project
  State two functional requirements for your course project
  Derive use cases from these requirements
  Write user stories from these requirements